LiVi PlaySphere Studio™

Native Windows Media Platform – Architecture, Contracts, Tests and Delivery Plan

TECHNICAL SPECIFICATION & OPENAI CODEX BUILD BLUEPRINT

| Product | LiVi PlaySphere Studio™ |
| --- | --- |
| Developer | LiVi Software Company |
| Platform | Windows 10 1809+ / Windows 11; x64 primary, ARM64 target |
| Implementation | OpenAI Codex–assisted development |
| Version | TSD v1.1 |

Design note: The professional multi-pane workspace is inspired by modern non-linear editing and media-production software. The product must use independently designed icons, spacing, component geometry, terminology and interaction patterns; it must not copy a third-party interface pixel-for-pixel.

# 1. Authoritative Technical Decision Record

Unless changed by an approved Architecture Decision Record (ADR), Codex must treat the following as fixed implementation decisions.

| Decision | Authoritative choice |
| --- | --- |
| Language / runtime | C# 14 on .NET 10 LTS |
| Desktop UI | WinUI 3 / Windows App SDK, XAML, MVVM |
| Architecture | Modular monolith first; clear bounded modules; native worker processes for risky/heavy media tasks |
| Playback engine | libVLC integration behind IMediaPlaybackEngine abstraction; spike FFmpeg-native alternative only if required |
| Media processing | FFmpeg/ffprobe invoked through controlled service wrapper; no shell-string concatenation |
| Local database | SQLite with EF Core; FTS5 for local textual search where feasible |
| Settings | JSON/typed settings + Windows secure credential storage for secrets |
| DI/logging | Microsoft.Extensions.DependencyInjection + ILogger abstractions |
| Async | Task-based async; CancellationToken on all long-running operations |
| AI runtime | OpenAI API through a dedicated IAiMediaService; disabled/offline capable |
| Testing | xUnit + FluentAssertions style; integration tests; native UI automation for critical flows |
| Packaging | MSIX preferred production path; optional signed EXE/MSI bootstrapper if distribution needs require it |
| CI | GitHub Actions / Windows runners or equivalent |

# 2. System Context

The application is a desktop client with no required server for core playback. Local services are in-process unless isolation or heavy compute justifies a worker process.

| Component | Responsibility | Trust boundary |
| --- | --- | --- |
| PlaySphere.App | WinUI shell, navigation, view models, command routing | User desktop |
| Playback.Core | Playback state machine and engine abstraction | Trusted application code |
| Playback.LibVLC | libVLC adapter and native interop | Native third-party boundary |
| Media.Probe | ffprobe metadata inspection | Child process / untrusted media input |
| Media.Process | FFmpeg conversion, thumbnails, waveform extraction | Child process / untrusted media input |
| Library.Core | SQLite library/history/bookmarks/playlists | Local data |
| Ai.Core | OpenAI orchestration, consent, transcript chunking | Optional network boundary |
| OpenAI API | Transcription/Responses/embeddings | External cloud when enabled |

# 3. Repository Structure

playsphere/
├─ AGENTS.md
├─ README.md
├─ Directory.Build.props
├─ global.json
├─ docs/
│  ├─ architecture/
│  ├─ adr/
│  ├─ product/
│  ├─ security/
│  └─ testing/
├─ src/
│  ├─ PlaySphere.App/                  # WinUI 3 executable
│  ├─ PlaySphere.UI/                   # Shared controls, themes, icons, docking shell
│  ├─ PlaySphere.Domain/               # Core entities/value objects
│  ├─ PlaySphere.Application/          # Use-cases, commands, services
│  ├─ PlaySphere.Playback.Abstractions/
│  ├─ PlaySphere.Playback.LibVLC/
│  ├─ PlaySphere.Media.Probe/
│  ├─ PlaySphere.Media.Processing/
│  ├─ PlaySphere.Library/
│  ├─ PlaySphere.Subtitles/
│  ├─ PlaySphere.Audio/
│  ├─ PlaySphere.Visualizer/           # DSP analysis + GPU visualization presets
│  ├─ PlaySphere.AI/
│  ├─ PlaySphere.Infrastructure/
│  └─ PlaySphere.Worker/
├─ tests/
│  ├─ PlaySphere.UnitTests/
│  ├─ PlaySphere.IntegrationTests/
│  ├─ PlaySphere.PlaybackTests/
│  ├─ PlaySphere.SecurityTests/
│  └─ PlaySphere.UITests/
├─ samples/
│  └─ media-manifest.json
└─ tools/
   ├─ bootstrap.ps1
   ├─ verify-environment.ps1
   └─ build-release.ps1

# 4. Module Boundaries

| Module | Rule |
| --- | --- |
| App/UI | No direct libVLC/FFmpeg calls. Talks only to application services/interfaces. |
| Domain | No WinUI, libVLC, FFmpeg, SQLite or OpenAI dependencies. |
| Application | Use cases and orchestration. Defines ports/interfaces consumed from infrastructure. |
| Playback.Abstractions | IMediaPlaybackEngine, events, track models, playback commands. |
| Playback.LibVLC | Translates domain commands/events to libVLC; owns native lifetime. |
| Media.Probe | Strongly typed ffprobe request/response parsing. |
| Media.Processing | Thumbnail, waveform, screenshot/clip/transcode job definitions and FFmpeg execution. |
| Library | EF Core SQLite context, repositories, migrations, FTS/search abstraction. |
| Subtitles | Parsing, cue models, timing operations, text export; no video rendering ownership. |
| AI | OpenAI client wrapper, transcript jobs, retrieval, AI result models and consent rules. |
| Infrastructure | file system, credentials, telemetry, update/check, OS integration. |
| Visualizer | Owns audio-analysis frames, FFT/envelope logic, preset registry and GPU rendering. It must not own playback audio output or block the playback thread. |

# 5. Core Domain Model

| Entity | Minimum fields |
| --- | --- |
| MediaItem | id, uri/path, media kind, fingerprint, title, duration, library state |
| PlaybackSession | media id, position, state, speed, selected tracks, sync offsets |
| MediaTrack | track id, kind, codec, language, title, flags |
| Bookmark | media id, time, label, note, category, created |
| Chapter | media id, start/end, title, source: embedded/user/AI |
| SubtitleTrack | source, format, language, cues, status |
| SubtitleCue | start, end, text, style reference |
| Playlist | id, name, ordered entries, repeat/shuffle preferences |
| MediaHistory | last played, last position, completion %, selected tracks |
| LibraryFolder | root path, recursive flag, enabled |
| ConversionJob | input, output, preset, status, progress, logs |
| Transcript | media id, language, segments, provider/model, created, retention state |
| TranscriptSegment | start, end, text, speaker optional, embedding reference |
| AiArtifact | type, source transcript id, structured payload, model, created |

# 6. Playback Engine Contract

All UI and application logic depends on the abstraction below. The adapter may use libVLC initially; another engine must be replaceable without changing view models.

| Contract | Behavior |
| --- | --- |
| LoadAsync(MediaSource, ct) | Load source and discover initial metadata/tracks. |
| PlayAsync/PauseAsync/StopAsync | Control playback state. |
| SeekAsync(TimeSpan, SeekMode, ct) | Absolute/relative accurate or fast seek. |
| SetRateAsync(double) | Playback speed. |
| SetVolumeAsync(int)/Mute | Audio level. |
| SelectTrackAsync(kind,id) | Audio/subtitle/video selection. |
| SetAudioDelayAsync / SetSubtitleDelayAsync | Synchronization offsets. |
| SetVideoAdjustmentAsync | Brightness/contrast/etc where engine supports. |
| GetSnapshotAsync | Return frame snapshot or file result. |
| Events | StateChanged, PositionChanged, DurationChanged, TracksChanged, Error, Buffering, VideoFormatChanged. |

## 6.1 State machine

Empty -> Loading -> Ready -> Playing <-> Paused -> Stopped.

Error is observable and recoverable; a failed source must not poison the next source.

Rapid user actions must be serialized or coalesced; stale async completion must not overwrite newer state.

Native resources have explicit Dispose/AsyncDispose ownership.

# 7. Media Probe and Processing Contract

## 7.1 FFprobe

Invoke executable using ProcessStartInfo.ArgumentList, never interpolated shell command strings.

Request JSON output and deserialize to typed DTOs.

Set timeout and cancellation; kill process tree on cancellation.

Bound stderr capture and sanitize path data before telemetry.

Cache probe results keyed by file fingerprint + last modified/size.

## 7.2 FFmpeg jobs

| Job | Output |
| --- | --- |
| ThumbnailStripJob | JPEG/WEBP thumbnail sheet or individual frames + index |
| WaveformJob | normalized peak/RMS buckets or waveform image/data cache |
| ScreenshotJob | PNG/JPEG frame |
| TranscodeJob | new media file using validated preset |
| TrimExportJob | stream-copy where safe/compatible; otherwise encoded clip |
| AudioExtractJob | temporary audio stream for transcription, controlled lifetime |

# 8. UI Architecture

## Professional Player Workspace – Reference Layout

The default Professional workspace uses a production-grade multi-pane shell: navigation/media bin left, playback monitor center, inspector right, and precision timeline/waveform below. Panels are resizable and may be collapsed or detached. The same playback engine powers this view and the compact/minimal player.

| TOP BAR • File Library Playback Audio Subtitles Tools AI View Help ¦ Search / Command Palette ¦ Window Controls |  |  |
| --- | --- | --- |
| MEDIA BIN / LIBRARY Folders Playlists Recent Favorites Streams Metadata | PRIMARY VIEWER Video Surface OSD / Safe Area Subtitle Preview A/B / Snapshot Transport Controls | INSPECTOR Info Video Audio Subtitles Chapters Effects AI |
| PRECISION TIMELINE / WAVEFORM • Playhead • Chapters • Bookmarks • Subtitle Cues • Mark In/Out • Zoom |  |  |

## 8.1 MVVM rules

XAML code-behind contains only view-specific glue that cannot reasonably be expressed through binding/behaviors.

ViewModels never call libVLC, FFmpeg, SQLite DbContext or OpenAI SDK directly.

Commands map to application use cases through ICommand/async command wrappers.

Long-running jobs expose progress, cancellation and error states.

UI updates occur on dispatcher only at boundary; core services stay UI-framework-agnostic.

## 8.2 Design tokens

| Token | Default |
| --- | --- |
| Surface.App | #171A1F |
| Surface.Panel | #20242B |
| Surface.Raised | #292E36 |
| Text.Primary | #F2F4F7 |
| Text.Secondary | #AEB7C2 |
| Accent.Primary | #29A3A3 |
| Status.Warning | #E6A23C |
| Status.Error | #E25C5C |
| Spacing | 4/8/12/16/24 px scale |
| Corner radius | 4 px controls; 6 px cards; avoid exaggerated rounding |

These tokens are conceptual product defaults. Final visual values shall be maintained in XAML ResourceDictionary theme files and reviewed against contrast/accessibility requirements.

# 8A. Audio Visualizer Engine Architecture

The visualizer is an optional presentation subsystem. It consumes a read-only stream of audio-analysis frames and renders independently from the playback thread. The first release shall reproduce the nostalgic interaction concept of classic Windows Media Player visualizers without copying Microsoft presets, names, graphics, plug-in binaries or visual assets.

## 8A.1 Authoritative implementation choices

| Area | Decision |
| --- | --- |
| 2D GPU rendering | Win2D integrated with WinUI 3 for spectrum, waveform, radial and particle-style 2D effects. |
| Advanced rendering | Keep IVisualizerRenderer abstraction so Direct3D 11/12 or custom shader backend can be added later. |
| Audio analysis | Dedicated analysis worker receives PCM frames through IVisualizerAudioSource; it never modifies playback samples. |
| FFT | Real-valued FFT, configurable 2048/4096 sample window, Hann window by default, logarithmic band mapping. |
| Frame transport | Immutable AudioAnalysisFrame placed in bounded latest-value channel/ring buffer; stale frames are dropped, never queued indefinitely. |
| Preset model | Built-in managed preset classes plus declarative configuration. No arbitrary unmanaged visualizer DLL loading in R1/R2. |
| Timing | Render clock independent from decoder callbacks. Target 60 FPS, fallback 30 FPS/low quality. |
| Accessibility | Reduced Motion / Disable Flashing / low-motion presets are first-class settings. |

## 8A.2 Audio source abstraction

Define IVisualizerAudioSource so the renderer is not coupled to libVLC internals. Preferred source order:

| Priority | Source | Use |
| --- | --- | --- |
| 1 | Playback PCM tap | Preferred when the playback adapter can expose decoded PCM safely without taking ownership of audio output. |
| 2 | Application/process loopback capture | Windows audio capture fallback when an in-pipeline tap is unavailable; restrict capture to the app/process where supported. |
| 3 | Analysis-only decode | Last-resort secondary lightweight decode path for local files; must be disabled if it creates significant CPU/battery load or sync drift. |

The selected implementation must be validated early in a technical spike. It is prohibited to compromise playback stability merely to obtain visualizer samples.

## 8A.3 Core contracts

| Contract | Responsibility |
| --- | --- |
| IVisualizerAudioSource | Start/stop capture and expose PCM blocks with sample rate, channel count and timestamp. |
| IAudioAnalyzer | Convert PCM blocks into peak/RMS, FFT bins, frequency bands, stereo energy and optional beat envelope. |
| AudioAnalysisFrame | Immutable timestamped snapshot consumed by visualizer renderer. |
| IVisualizerPreset | Preset identity, settings schema, lifecycle and Render(frame, surface, dt). |
| IVisualizerRenderer | GPU surface lifecycle, resize/DPI handling, render loop, quality profile and device-loss recovery. |
| IVisualizerRegistry | Built-in preset discovery and future safe package registration. |
| VisualizerSettings | Preset, palette, smoothing, responsiveness, quality, frame-rate cap and accessibility options. |

## 8A.4 DSP pipeline

Downmix or preserve stereo according to preset requirement; never assume 44.1 kHz input.

Normalize sample format to float [-1,1] in the analysis boundary.

Apply Hann window before FFT unless a preset explicitly requests time-domain raw samples.

Generate logarithmic frequency bands appropriate for musical perception; band count is preset/quality dependent.

Apply attack/release smoothing and optional peak-hold after spectral aggregation, not by mutating source samples.

Calculate RMS/peak and low/mid/high energy envelopes. Beat detection in R2 may use an energy-flux approach and must be best-effort, not musically authoritative.

Timestamp analysis frames against playback position and discard stale frames after seek/pause/source change.

## 8A.5 Built-in preset implementation order

| Order | Preset | Implementation target |
| --- | --- | --- |
| VIS-P1 | Spectrum Bars | 64/128 log bands, peak hold, stereo split option. |
| VIS-P2 | Oscilloscope | Time-domain polyline, persistence trail and stereo modes. |
| VIS-P3 | Radial Spectrum | Polar transform of frequency bands with restrained animation. |
| VIS-P4 | Pulse Rings | Bass/mid/high envelope-driven rings. |
| VIS-P5 | Particle Field | GPU particle pool; energy changes velocity/size/opacities. |
| VIS-P6 | Album Reactive | Artwork blur/glow/parallax with low-motion fallback. |
| VIS-P7 | Ribbon/Tunnel | Later GPU/shader-oriented preset behind renderer abstraction. |

## 8A.6 Performance budgets

| Metric | Budget / rule |
| --- | --- |
| Playback impact | Visualizer must not add audible underruns; playback thread never waits for renderer/analyzer. |
| Render target | 60 FPS standard; 30 FPS low-power; skip render frames rather than accumulate backlog. |
| Analysis latency | Target visual response <100 ms behind audible playback on reference hardware. |
| CPU | 2D visualizer average CPU target <8% of one modern 6-core reference system, excluding playback decode. |
| GPU | No unbounded resource allocation; reuse buffers/brushes/geometries and handle device lost. |
| Memory | Analysis ring buffer bounded; preset switching releases old GPU resources. |
| Battery | Auto quality may reduce particles/bands/FPS on battery saver. |

## 8A.7 Visualizer tests

Golden DSP tests with synthetic sine waves (e.g., 100 Hz, 1 kHz, 10 kHz) verify expected dominant FFT band.

Silence produces near-zero energy and does not generate NaN/Infinity values.

Stereo channel tests verify left/right mapping.

Seek/source-switch tests discard stale analysis frames.

Render-loop stress test proves analyzer/render backlog remains bounded.

Device-loss/resize/DPI tests recreate GPU resources cleanly.

Visual regression snapshots for deterministic presets at fixed analysis frames.

Accessibility test verifies Reduced Motion changes preset behavior and Disable Flashing limits high-frequency brightness transitions.

# 9. SQLite Schema – Minimum

| Table | Minimum columns |
| --- | --- |
| media_items | id PK, canonical_path, fingerprint, kind, title, duration_ms, size, modified_utc, metadata_json |
| playback_history | media_id PK/FK, last_position_ms, last_played_utc, watched_percent, audio_track, subtitle_track, audio_delay_ms, subtitle_delay_ms |
| bookmarks | id PK, media_id FK, position_ms, label, note, category, created_utc |
| chapters | id PK, media_id FK, start_ms, end_ms nullable, title, source |
| playlists | id PK, name, created_utc, updated_utc |
| playlist_items | playlist_id FK, ordinal, media_id/uri, display_title |
| library_folders | id PK, path unique, enabled, recursive, added_utc |
| transcripts | id PK, media_id FK, language, provider, model, status, created_utc |
| transcript_segments | id PK, transcript_id FK, start_ms, end_ms, text, speaker |
| ai_artifacts | id PK, media_id FK, transcript_id, type, model, payload_json, created_utc |
| conversion_jobs | id PK, input_uri, output_path, preset_id, status, progress, created_utc, error_summary |

# 10. File Identity and Cache

Canonical path alone is insufficient for durable identity. Use file size + modification time + sampled hash; optionally full hash on explicit validation.

Caches stored beneath LocalAppData/PlaySphere/cache and may be deleted safely.

Thumbnail, waveform and probe cache keys include file fingerprint and algorithm version.

Never write sidecar files beside user media unless the user explicitly exports/chooses a sidecar mode.

# 11. Background Job System

Use bounded Channel<T> or explicit background scheduler service for thumbnails, waveform, probes, scans and conversions.

Priorities: playback-critical > current-media metadata > visible-library thumbnails > background indexing.

Each job is cancelable and owns a correlation ID.

Limit concurrent FFmpeg jobs by CPU/GPU policy; default 1 heavy conversion while playing.

Persist conversion jobs; transient probe/thumbnail jobs need not survive restart.

# 12. OpenAI Integration Specification

## 12.1 Service boundary

All OpenAI access goes through PlaySphere.AI. No ViewModel or unrelated module may instantiate an OpenAI client.

| Method | Requirement |
| --- | --- |
| TranscribeAsync(media/audio, options, ct) | Creates timestamped transcript; records provider/model and consent event. |
| SummarizeAsync(transcript, format, ct) | Returns structured summary artifact. |
| CreateChaptersAsync(transcript, ct) | Returns ordered chapter start times + titles; validates monotonic timestamps. |
| AskAsync(mediaId, question, ct) | Retrieves relevant transcript chunks and returns answer + timestamp references. |
| EmbedTranscriptAsync(transcript, ct) | Creates vectors for semantic search, if enabled. |
| TranslateSubtitlesAsync(track, language, ct) | Returns text-only translations retaining cue timecodes. |

## 12.2 Model configuration

Do not hard-code a single model snapshot throughout the product. Use typed configuration aliases such as MediaReasoningModel, TranscriptionModel and EmbeddingModel with safe defaults. As of this specification, OpenAI documents GPT Transcribe for file/realtime speech-to-text, text-embedding-3-small/large for embeddings, and current GPT-5-family models through the Responses API for tool-using reasoning workflows. Model configuration must be remotely changeable only through signed application configuration or a user/admin setting.

## 12.3 Transcript retrieval

Chunk transcript by semantic/time windows, preserving start/end timestamps.

Store local FTS index even when embeddings are disabled.

Semantic retrieval returns segment IDs and timestamps, never just detached text.

Ask-the-Media response UI must show source timestamp chips that seek to the referenced location.

Do not claim a fact is in the video if no supporting transcript segment was retrieved.

# 13. Security Architecture

| Threat area | Control |
| --- | --- |
| Native process invocation | ArgumentList only, fixed executable path, validated preset IDs, no user-controlled executable path. |
| Media parser crashes | Prefer child-process isolation for probe/process operations; catch adapter/native failures. |
| Path traversal | Canonicalize outputs; prevent export outside chosen directory through crafted playlist/metadata names. |
| URL handling | Whitelist supported schemes; require confirmation before opening external browser links. |
| Credentials | Windows Credential Manager/DPAPI; never local JSON. |
| Logs | Structured, bounded, secret-redacted; user-controlled diagnostic export. |
| AI upload | Explicit feature action/consent, size limits, cancellation, retention control. |
| Dependencies | Lock files, SBOM, vulnerability scanning, signed release artifacts. |

# 14. Error Model and Diagnostics

Define PlaySphereError with stable code, user message, technical detail, recoverability and correlation ID.

Map native/FFmpeg/OpenAI exceptions at module boundaries; never leak raw exception stack into normal UI.

Diagnostics panel shows playback engine, decoder, renderer, file metadata, current state and recent sanitized errors.

Debug logs can be enabled for a time-limited session.

# 15. Performance Budgets

| Area | Budget / rule |
| --- | --- |
| Startup | No library full scan on UI thread; defer nonessential initialization. |
| Playback UI | Position display update 4–10 Hz; do not bind to per-frame native callbacks. |
| Timeline | Virtualized markers/cues for long transcripts/subtitles. |
| Library | Virtualized lists/grids; thumbnails lazy-loaded. |
| Waveform | Precompute bucketed peaks; do not render millions of samples directly. |
| Database | Async I/O where beneficial; batched indexing transactions. |
| AI | Never block playback/UI; progress and cancellation mandatory. |
| Conversion | Worker/child process; concurrency throttled. |

# 16. Testing Strategy

| Test class | Coverage |
| --- | --- |
| Unit | Domain models, command logic, timeline math, subtitle timing, path validation, presets |
| Playback adapter | State transitions, track selection, load/error recovery against controlled samples |
| Probe | Golden ffprobe JSON fixtures and malformed media behavior |
| Processing | Thumbnail/waveform/transcode smoke tests using tiny synthetic media |
| Database | Migrations, history, playlist order, search and upgrade from previous schema |
| Security | malicious playlist paths, subtitle payloads, URLs, arguments, oversized inputs |
| UI | launch/open/play/pause/seek/subtitle/fullscreen/settings critical paths |
| AI | mocked OpenAI service contracts plus opt-in live tests gated by environment variable |
| Performance | startup, open-to-first-frame, large library scrolling, long subtitle/timeline datasets |

## 16.1 Golden media corpus

Small legally distributable/synthetic MP4 H.264/AAC sample.

MKV with two audio tracks and two subtitle tracks.

VFR sample; high-frame-rate sample; portrait phone video.

MP3/FLAC/WAV audio samples.

SRT/ASS/VTT external subtitles including non-English UTF-8.

Malformed/truncated media and playlist samples.

Short HLS/HTTP test endpoint fixture where CI permits network; otherwise local fixture server.

# 17. CI/CD and Release Engineering

Restore/build/test on Windows x64 for every PR.

Static analysis and warnings-as-errors for first-party code with an explicit suppression policy.

Native dependency/license manifest generated during release.

SBOM and vulnerability scan.

Package unsigned artifacts for CI; production pipeline signs MSIX/installer and binaries.

Smoke install/uninstall test on clean Windows runner/VM.

Release channel support: Stable and optional Preview.

# 18. OpenAI Codex Development Operating Model

Codex shall implement small, reviewable work packages against this specification. The repository root must include AGENTS.md containing architecture rules, mandatory commands, test gates and prohibited shortcuts. OpenAI describes Codex as a coding agent for end-to-end engineering work and supports Skills for team-specific standards; this project should encode repeated engineering procedures as Skills or repository instructions rather than repeatedly pasting them into prompts.

## 18.1 Required Codex task format

Goal: one measurable capability.

Read first: AGENTS.md + relevant module docs/ADR.

Constraints: module boundaries, allowed dependencies and UX acceptance.

Tests: specify exact unit/integration/UI tests to add/run.

Definition of done: build succeeds, tests pass, no unreviewed architecture change, docs updated.

Output: concise implementation summary, files changed, commands run, known limitations.

## 18.2 Codex safety/permission model

Default tasks may edit repository and run approved build/test tooling.

Do not give autonomous access to production signing secrets, release credentials or user media libraries.

Network access should be scoped; dependency installation requires normal lockfile/review.

Higher-risk changes (installer, update mechanism, native dependencies, AI data upload, credential handling) require human review before merge.

# 19. Codex Skills / MCP Recommendations

| Priority | Capability | Use |
| --- | --- | --- |
| P0 | GitHub integration/MCP | Issues, PRs, code review, CI status |
| P0 | Windows/.NET build skill | dotnet build/test, WinUI packaging, diagnostics |
| P0 | PlaySphere architecture skill | Module boundaries and non-negotiable decisions |
| P0 | Security review skill | Untrusted media, paths, process args, credentials, AI upload |
| P1 | Native UI test tooling | Automate critical WinUI workflows on Windows |
| P1 | FFmpeg/media skill | Safe command construction, fixtures, probe/transcode validation |
| P1 | OpenAI API skill | Responses/transcription/embeddings patterns and mocked tests |
| P2 | Issue tracker/observability MCP | Once team/product operations expand |

## 19.1 Required Repository Skills

Codex supports repository-scoped skills under .agents/skills. PlaySphere shall check the following skills into the repository so repeated specialist work follows the same engineering process. Skills should contain instructions, reference material and scripts/golden fixtures where useful.

| Priority | Skill | Required use |
| --- | --- | --- |
| P0 | playsphere-architecture | Module boundaries, dependency rules, ADR policy, command system and Definition of Done. |
| P0 | winui3-native-windows | WinUI 3/XAML/MVVM, Windows App SDK, DPI, windowing, lifecycle and native desktop patterns. |
| P0 | media-playback-libvlc-ffmpeg | Playback adapter, FFprobe/FFmpeg process safety, tracks, subtitles, media fixtures and codec capability handling. |
| P0 | audio-dsp-visualizer | PCM formats, FFT/windowing, smoothing, audio timestamps, Win2D rendering, preset architecture and DSP golden tests. |
| P0 | native-security-untrusted-media | Threat model for files, URLs, subtitles, playlists, native libraries, process execution and dependency supply chain. |
| P0 | playsphere-testing-vv | Unit/integration/native UI tests, golden media corpus, malformed input tests, visual regression and performance gates. |
| P1 | windows-performance-profiling | Startup/open-to-first-frame profiling, ETW/WPR/WPA, memory/GPU/CPU analysis and leak investigation. |
| P1 | windows-packaging-signing | MSIX/installer, signing, update channels, dependency packaging and clean-machine smoke tests. |
| P1 | openai-media-ai | OpenAI Responses/transcription/embeddings, consent, secure key use, mocked tests and timestamp-grounded answers. |
| P1 | figma-design-handoff | Design tokens, Figma component mapping, interaction review and independent professional UI implementation. |
| P1 | accessibility-localization | UI Automation names, keyboard/focus, high contrast, reduced motion, resource localization. |
| P2 | release-observability | Crash diagnostics, Sentry/event telemetry, privacy-safe logs and release health. |

Also enable the official OpenAI Docs Skill for OpenAI-specific work and instruct Codex in AGENTS.md to consult the OpenAI Developer Docs MCP first. OpenAI documents skills as reusable workflow packages and allows repository skills to live under .agents/skills.

## 19.2 MCP Servers Required / Recommended

| Priority | MCP | Purpose / policy |
| --- | --- | --- |
| P0 | OpenAI Developer Docs MCP | Required for current Codex/OpenAI API guidance. Remote endpoint: https://developers.openai.com/mcp. Read-only documentation. |
| P0 | Microsoft Learn MCP | Required for current WinUI 3, Windows App SDK, .NET, Win2D, packaging and Windows API documentation. Endpoint: https://learn.microsoft.com/api/mcp. |
| P0 | GitHub MCP Server | Repository/issues/PRs/actions/security context. Start with minimum toolsets and read-only where feasible; writes require task-specific approval. |
| P0 | Figma MCP / Figma plugin | Professional UI source of truth, components, variables/layout context and design-to-code handoff. Prefer Figma remote MCP. |
| P1 | Context7 MCP | Fresh third-party developer documentation for libraries that are not covered by OpenAI/Microsoft docs. Use as secondary documentation, not as authority over upstream project docs. |
| P1 | Sentry MCP | After crash/error telemetry is introduced: inspect release errors and diagnostics without copying logs manually. |
| P2 | Custom PlaySphere Media QA MCP | Optional later tool exposing safe fixture inspection, ffprobe comparison, codec capability matrix and visualizer DSP golden checks to Codex. |

Playwright MCP is useful for browser/web automation but is NOT the primary UI automation solution for this native WinUI 3 desktop product. Native Windows UI testing must use a Windows UI Automation-compatible test framework/tooling; Playwright may still be used for web documentation, account/portal flows or a future web companion.

## 19.3 Codex Plugins

| Priority | Plugin | Requirement |
| --- | --- | --- |
| P0 | OpenAI Developers plugin | Install in Codex for OpenAI Platform/API-key setup guidance, OpenAI API development workflows and troubleshooting. Use when implementing AI modules. |
| P0 | Figma plugin | Install/connect in Codex for the professional design workflow and Figma MCP access; keep Figma as the canonical design source once design system is established. |
| P0 | Codex Security plugin | Use for security scanning/review of native process execution, file parsers, update/install paths, secrets and AI upload boundaries before release gates. |
| P1 | Project PlaySphere plugin (later) | Once internal skills stabilize, package the PlaySphere skills plus approved MCP dependencies as a single project/team plugin for repeatable onboarding. |

## 19.4 Required SDKs / NuGet / Native Dependencies

| Category | Recommended dependency | Purpose |
| --- | --- | --- |
| UI | Windows App SDK / WinUI 3 | Native Windows shell and XAML UI. |
| MVVM | CommunityToolkit.Mvvm or equivalent approved package | Observable state, commands and MVVM utilities; keep domain independent. |
| Playback | LibVLCSharp + approved libVLC distribution | Primary playback adapter behind abstraction. |
| Media tools | FFmpeg + ffprobe approved binaries | Probe, thumbnails, waveform, remux/transcode, audio extraction. |
| Visualizer | Win2D | GPU-accelerated immediate-mode 2D graphics in WinUI 3. |
| DSP | Approved managed FFT implementation or small internal DSP layer | FFT/window functions; avoid a heavyweight DSP framework unless justified. |
| Audio capture fallback | Windows WASAPI/process-loopback implementation; optional NAudio only after dependency review | Fallback audio tap for visualizer if playback engine cannot expose PCM safely. |
| Data | EF Core SQLite | Library/history/transcript persistence. |
| AI | Official OpenAI .NET SDK | Responses, transcription and embeddings through PlaySphere.AI only. |
| Testing | xUnit + assertion library + Windows UI Automation-compatible framework | Automated tests for logic and critical native UI flows. |
| Diagnostics | Microsoft.Extensions.Logging + optional Sentry SDK | Structured local logs and later crash/release telemetry. |

Every native/NuGet dependency requires a version pin/lock, license review, SBOM entry and update policy. Codex must not add a production dependency only because it shortens implementation; the dependency must satisfy architecture, licensing, maintenance and security criteria.

## 19.5 Minimum Codex MCP Configuration

Project onboarding should configure MCP servers in the Codex host/project configuration. The following commands/endpoints are reference setup targets; authentication and policy must follow the user/organization environment:

codex mcp add openaiDeveloperDocs --url https://developers.openai.com/mcp
# Microsoft Learn: add Streamable HTTP server https://learn.microsoft.com/api/mcp
# Figma remote MCP: https://mcp.figma.com/mcp (OAuth)
# GitHub MCP: connect official GitHub MCP with minimum toolsets / scoped permissions
codex mcp add context7 -- npx -y @upstash/context7-mcp

Codex documentation states that local Codex clients support STDIO and Streamable HTTP MCP servers and that project-scoped MCP configuration may be stored in .codex/config.toml for trusted projects. Keep server names short and tool permissions minimal.

# 20. First 24 Codex Work Packages

| WP | Codex task |
| --- | --- |
| WP-01 | Create solution/repository structure, build scripts, AGENTS.md and docs skeleton. |
| WP-02 | Create WinUI shell, theme resource dictionaries, top bar and workspace navigation. |
| WP-03 | Implement command registry and keyboard shortcut service. |
| WP-04 | Define domain models and playback abstraction. |
| WP-05 | Implement libVLC playback spike with video surface and disposal tests. |
| WP-06 | Implement local file open/drag-drop/shell command-line handling. |
| WP-07 | Transport controls, seek, speed, volume and state machine. |
| WP-08 | Track enumeration/selection and subtitle/audio sync. |
| WP-09 | Fullscreen, minimal mode, always-on-top and workspace persistence. |
| WP-10 | FFprobe service and Media Inspector. |
| WP-11 | SQLite library schema, migrations and playback history. |
| WP-12 | Resume playback, recent and continue-watching. |
| WP-13 | Playlist domain/UI and persistence. |
| WP-14 | Professional workspace: media bin + inspector + viewer + timeline shell. |
| WP-15 | Bookmark/chapter service and timeline overlays. |
| WP-16 | Waveform job/cache and rendering. |
| WP-17 | Thumbnail preview strip/cache. |
| WP-18 | Subtitle cue list, styling and external subtitle loading. |
| WP-19 | Network stream dialog and protocol validation. |
| WP-20 | Screenshot service and export naming. |
| WP-21 | Conversion job queue and first MP4/audio presets. |
| WP-22 | OpenAI AI boundary, secure configuration and opt-in UX; mocked only. |
| WP-23 | Transcription + transcript viewer + timestamp seek. |
| WP-24 | Semantic search, chapters, summaries and Ask-the-Media with timestamp references. |

## 20.1 Visualizer Work Package Sequence

| WP | Task / exit result |
| --- | --- |
| VIS-01 | Create PlaySphere.Visualizer project, contracts, AudioAnalysisFrame and synthetic DSP tests; no UI yet. |
| VIS-02 | Complete audio-source technical spike and choose playback PCM tap or Windows process-loopback fallback without destabilizing playback. |
| VIS-03 | Implement Win2D renderer + Spectrum Bars + Oscilloscope + Radial Spectrum; target 60 FPS/30 FPS low-power and bounded analysis channel. |
| VIS-04 | Add visualizer chooser, full-screen mode, saved settings, reduced-motion controls, particle/album-reactive presets and visual regression tests. |
| VIS-05 | Optional later safe preset package format; declarative/shader assets only until a sandboxed extension security model is approved. |

# 21. Release Gates

| Gate | Exit criteria |
| --- | --- |
| Gate A – Architecture | Solution builds; dependencies point inward; media engine is behind interface; no AI dependency in playback. |
| Gate B – Player | Open common sample media; stable play/pause/seek/tracks/subtitles/fullscreen; no crash on malformed sample. |
| Gate C – Professional UX | Docked workspace, timeline, waveform, bookmarks, media inspector and persisted layouts; classic-inspired audio visualizer with at least Spectrum, Oscilloscope and Radial presets. |
| Gate D – Library | Library/indexing/history/playlists work with 10k synthetic catalog entries without UI lock. |
| Gate E – Tools | Screenshot, clip/export and conversion jobs operate outside UI thread and are cancelable. |
| Gate F – AI | Explicit consent, secure credentials, transcription/search/summaries work; app remains fully functional offline. |
| Gate G – Release | Installer/signing, security scan, license inventory, clean-machine smoke test, accessibility pass. |

# 22. Definition of Done

Feature behavior matches requirement and visual acceptance.

No prohibited dependency or direct native/cloud access from UI layer.

Unit/integration tests added for logic; UI test added for critical user flow.

Cancellation/error path tested for long-running work.

Telemetry/logging does not expose secrets or unnecessary media details.

Documentation/ADR updated if behavior or architecture changed.

dotnet build and dotnet test pass from clean repository state.

Codex implementation summary records commands run and remaining limitations.

# 23. Recommended MVP Definition

The first publicly usable version should stop at a polished professional player rather than attempting AI and conversion simultaneously. MVP = fast local playback + professional workspace + subtitles/audio tracks + resume + playlists + media inspector + precision timeline/bookmarks + installer. OpenAI AI features should enter only after the playback core and data/privacy architecture are stable.

# 24. Reference Sources

| Source | URL | Purpose |
| --- | --- | --- |
| OpenAI Codex | https://openai.com/codex/ | Codex agentic software development workflow |
| OpenAI Developers | https://developers.openai.com/ | Current API/model/tool documentation |
| OpenAI Responses API | https://developers.openai.com/api/reference/ | AI orchestration and tool/function calling |
| OpenAI GPT Transcribe | https://developers.openai.com/api/docs/models/gpt-transcribe | Speech-to-text |
| Microsoft WinUI 3 | https://learn.microsoft.com/windows/apps/winui/winui3/ | Recommended native Windows UI framework |
| Windows App SDK | https://learn.microsoft.com/windows/apps/windows-app-sdk/ | Modern Windows desktop APIs |
| .NET support | https://dotnet.microsoft.com/platform/support/policy | LTS/runtime support |
| FFmpeg | https://ffmpeg.org/documentation.html | Media probing/processing components |
| VideoLAN | https://www.videolan.org/ | Playback-engine candidate and native media framework |
| OpenAI Codex MCP | https://developers.openai.com/codex/mcp/ | Codex MCP configuration and supported server types. |
| OpenAI Codex Skills | https://developers.openai.com/codex/skills/ | Repository skills and plugin distribution model. |
| OpenAI AGENTS.md | https://developers.openai.com/codex/guides/agents-md/ | Persistent project instructions for Codex. |
| OpenAI Developers plugin | https://learn.chatgpt.com/learn/developers-codex-plugin | Codex plugin for OpenAI API setup/development/troubleshooting. |
| Microsoft Learn MCP | https://learn.microsoft.com/en-us/training/support/mcp | Trusted Microsoft documentation through MCP. |
| GitHub MCP Server | https://github.com/github/github-mcp-server | Official GitHub repository/issues/PR/actions MCP. |
| Figma MCP for Codex | https://help.figma.com/hc/en-us/articles/39888629089175-Codex-and-Figma-Set-up-the-MCP-server | Design context and Figma handoff in Codex. |
| Microsoft Win2D | https://learn.microsoft.com/en-us/windows/apps/develop/win2d/ | GPU-accelerated 2D rendering for WinUI visualizer. |